## Slide 1: Data Gathering Template Guide
September 2022

## Slide 2: Why do we do it?
To get a high level understanding of a customer’s estate
Attempting to map complexity to migrate applications without actually diving into app code
By asking the right questions, you can design an effective migration approach at a high level
Identifying dependencies, and mapping from Applications to Infrastructure
Sourcing relevant data to create a high level release plan / Migration waves

## Slide 3: What Goes wrong?
Often confusion around what an Application actually is
Template is populated with non-business applications (i.e Databases, Desktop apps, SaaS apps such as Office 365
Template gets the “pass the buck” treatment where actual app owners are not completing it
Uncertainty around what values to select for specific columns (e.g. Business Criticality, interfaces, dependent apps)
Microservice-based architecture does not suit the template well
Critical data points to perform complexity assessment aren’t captured

## Slide 4
Template Guide

## Slide 5: What goes in the Template?
The first column (Application Name) in the Data Gathering template should include only Business Applications & Shared Services in scope
Business Application
A collection of components that provides a business functionality (e.g. buy a product, search through catalogue, advert management). Focus should be on apps that produce Business Functionality/Purpose
May be used internally, externally, or with other business applications to provide a wider service
N tier application, typically with client-server architecture, COTS or Bespoke.
Think in terms of the “Customer Journey”: If a customer wants to search for a product, purchase a product, upload photos and details to sell a product…
Each of these has a journey that will touch different components of the environment. Think about what closely interconnected components would be impacted by migrating to a different platform or migrated at a different time.
Shared Service
Infra Shared Services refer to infrastructure applications that are utilised by almost all infrastructure; these are typically managed by IT teams
Given the criticality, these tend to be provisioned new in a target environment and run in parallel to the services in source – there is often no option for downtime on these services to ‘migrate’ them
Can sometimes be replaced with Rackspace Managed Services, or Cloud Native services
Examples include: Domain Services & DNS, Antivirus, Backup solutions, Mail services, Print Services, File Services, Deployment mechanisms (Pipelines)
Although Included in the Data gathering template for tracking, these are not subject to the same 8 step methodology as Business Applications

## Slide 6: Infra Shared Services vs Shared Services
Infra Shared Services are tracked but not assessed as part of the 8 step metholodgy and usually considered for landing zone design. Shared Services that business apps utilised but are still apps themselves are still assessed.
Examples of Infra Shared Services
(which are not assessed but still logged)
Domain services
Anti-Virus
Mail Services
Print Services
File Services
Pipelines / Deployment Mechanisms
Backups
Examples of Shared Services
(which will be assessed)
Analytics
Reporting Services
PowerBI
App that performs a certain function for multiple other apps (such as compressing files)

## Slide 7: What does NOT go in the Template?
7Zip
PDF Readers
Filezilla
Notepad++
Office 365
Salesforce
SQL Server
IIS
DESKTOP APPS
SaaS APPS
SOFTWARE
Applications that would NOT be included in the data gathering template:

## Slide 8: How to populate it?
Populate the leftmost column with all Applications in scope as listed by the customer (make sure they understand what is meant by an Application)
Schedule validation session with customer to ensure that the applications listed are actually in scope for migration and are in line with SOW. No value gained in gathering data on apps that will not move to cloud or apps that are out of scope
During validation session, explain the overall goal of the template, and attempt to get information on which applications are owned by who (Populate the app owner column)
Schedule workshops with relevant app owners to take them through the template for their applications. Work column by column with each individual app and explain what it means and why we gather that data.
If there are constraints due to timeline or large volume of apps – there is potential to leave the template in the customer’s hands to populate the sheet (However, clear instructions and examples should be provided to avoid misuse of the document, and workshops should be held for validation of unclear data points

## Slide 9: Additional Context on Columns
Application Name: Starting point for the template – All business Applications and Shared Services should be listed here (see Slide 5 for more info)
Application Class: Values can be either Business App, Infra Shared Service, Desktop Software (considered out of scope) or SaaS (considered out of scope)
Application Description: Few short sentences describing the application purpose/function and high level technical details. Should not become a long paragraph or detailed description.
Application Environment: Does this exist in Prod/Dev/Test, or all of the above? Test environments will have less migration risk due to impacted users. Prod has much greater risk during migration. Test enviros usually make a good fit for first movers
Application Owner: Should be a SME (Subject Matter Expert) on the application. Should be the person present in workshops to provide data for template.
Presentation Method: How is the application accessed? Could be a backend system accessed through RDP/SSH sessions, or through an API (even potentially through SQL management server if it’s a data warehouse). Could be accessed via a website or GUI for frontend service

## Slide 10: Additional Context on Columns
Application Components: How many services or separately installed parts make up this application? (e.g. SAP finance made up of multiple products that need to be installed separately). Just a number needed, does not require the actual list of components at this stage.
Lifecycle Status: These should be customer defined, but to give examples for their understanding:
    New in: Built or bought in the last 3-6 months
    Midlife: In operation for more than 6 months
    End of Life: Outdated software, unsupported by manufacturer – nearing decision point to decommission
    Decommissioned: Application no longer serving users, but servers are still up and running.
Users: How many users make use of the application? Could be 10-20 for internal applications or 100’s/1000’s for customer-facing applications
Business Unit: Can be a department or segment of the business (e.g. HR, IT, Finance, Engineering)
Peak Period: When are there spikes in traffic to this application? Is it busiest on Monday mornings, Friday afternoon, Black Friday, Christmas? Useful to identify a suitable outage window to Migrate application to ensure minimal impact to users.

## Slide 11: Additional Context on Columns
Application Type: Bespoke meaning it was built by the customer, or COTS meaning it was bought from an external third party. Can be a combination of both (i.e COTS with customization)
Automation: Is the application code automatically redeployed using a pipeline or deployment mechanism? Or is the application manually installed and configured by customer? If they rely heavily on their deployment mechanism for applications – there is the option to suggest they rebuild this pipeline in cloud and use it to deploy their apps
Infrastructure Count: Simply the number of servers that host the application
Infrastructure: The actual hostnames of servers that run this application. Useful in completing the Application to Infrastructure mapping for later phases. Important to know which servers are needed to be targeted during migration and those to be decommissioned post migration.
OS: Operating system of severs running the application. Useful to get actual version (e.g. Window 2003) to identify if server OS is out of vendor support.
Dependant Applications: This refers to hard latency dependencies. What other applications would be seriously impacted (or cease to run) if this application was moved to a different location at a different time
Interfaces: Number of communication paths between other applications. Usually similar to dependant applications. Just a number is required

## Slide 12: Additional Context on Columns
IP/Hostname Concern: Are there any network concerns to consider that cannot be easily managed with a DNS change (e.g. Hardcoded IP addresses, load balancers, multiple IP addresses)
Application Tiers: Number of application tiers (Usually between 1-3). Referring to frontend (UI), middleware (business logic) and backend (databases). Can be 4 tiered if there are external connection
Databases: Simply number of databases that are being used to run this application
DB Type: Database technology used (e.g. Oracle, SQL, PostgreSQL)
DB Size: Simply volume of data that exists in databases (in MB/GB)
Data Volume: Refers to any additional data not stored in database (i.e. Fileshare or external storage)
RPO: Recovery Point Objective - describes the age of the data you want to restore in the event of a disaster. Usually related to backup frequency (i.e. Biweekly, Daily).
RTO: Timeframe requirement for how long it should take to recover from the time of declaring the disaster to when the critical process or system is available to users. (App owners may not have this information – sometimes defined in SLA of applications)
MTO: Maximum amount of time that an organization can survive without the business process in any form. (App owners may not have this information – sometimes defined in SLA of applications)

## Slide 13: Additional Context on Columns
SLA Uptime: The availability required for the application (Usually defined in SLA). Examples of levels:
  High: Always available (99.99999%)
  Medium: Can tolerate a small amount of downtime
  Low: Downtime has little to no effect on application
Business Criticality: How severely would users be impacted from downtime of the application? Examples of levels:
  High: Money or customers lost. Internal workload teams severely impacted
  Medium: Users of app would experience irritation or have small to medium impact
  Low: Test environments. Not critical to business or used mainly for sandboxes, testing of app functionality.
Compliance: Is the data processed/stored in the application subject to any regulatory requirements? Examples of levels:
  High: Application is subject to strict data regulations that are enforced
  Medium: Compliance regulations in place, not always followed or adhered to
  Low: Very basic compliance regulations or none in place

## Slide 14: Additional Context on Columns
Data Sensitivity: How sensitive is the data stored/processed in the application? Examples of Levels
  High: Financial records, credit card information, intellectual property, authentication data
  Medium: Emails, documents, reports with little to no confidential data. Internal company information
  Low: Mostly public facing data. Little to no impact if data breach occurred.
Knowledge Level: How well understood is the application to the customer? Can they debug, rebuild or redeploy the application? Examples of Levels:
  High: Built in house, developer or team still present or well documented. Can easily debug and redeploy application
  Medium: Fairly well documented and understood. Team could debug or redeploy application with some effort.
  Low: Poorly documented, little to no understanding of application. Team would struggle to debug or redeploy application.

## Slide 15: Complexity assessment minimum requirements
Application Type (Bespoke vs COTS)
App Components (Number)
Interfaces/Dependencies (Number)
Tiers (Number)
Databases (Number)
Criticality (High/Medium/Low)
Compliance (High/Medium/Low)
Knowledge Levels (High/Medium/Low)
Infrastructure Items (Number)
Architecture (Windows vs Linux)
These values are the critical data points required to generate a complexity score using our scoring template (Ensure these data points are gathered during workshops)